KDNA

Claude Code Project Brief

KDNA PDF Flipbook

A self-contained PDF-to-flipbook plugin with a fully styleable Elementor widget

| Field | Detail |
| --- | --- |
| Plugin name | KDNA PDF Flipbook |
| Slug / text domain | kdna-flipbook |
| Prefix | kdna-flipbook- (slugs, classes, hooks, options), kdna: (JS events) |
| Target version | v1.0.0 |
| Prepared for | Nick Krull, Krull Design & Advertising (KDNA) |
| Language | UK English throughout, no em dashes |
| Front end | Elementor widget on the client page template |
| External code | PDF.js and StPageFlip only, both open source, bundled locally |

# 1. Purpose

KDNA PDF Flipbook turns a PDF uploaded in the WordPress backend into a slick, responsive, page-flipping viewer on the front end. It is built for a pitching scenario. Each client gets their own page, built from a single custom post type entry, on which one or more PDF flipbooks are displayed, for example a welcome letter followed by a proposal. The client can add and reorder their own PDFs easily in the backend, and the page can be protected by a simple access code so only people with the code can view the flipbooks. Admins always see everything without a code.

The plugin is completely self-contained. It relies on no paid services and no third-party plugin, only two open-source JavaScript libraries that ship inside the plugin folder. Nothing loads from an external server at runtime.

# 2. Decisions locked in scoping

These were agreed during the scoping session and drive the whole build. Treat them as fixed unless Nick changes them.

- Self-contained: no paid or third-party plugin code. Only PDF.js and StPageFlip, both open source, bundled inside the plugin. No runtime CDN calls.

- Configurable CPT: on first run the plugin asks Nick what to call the custom post type, so it can be named per site, for example Clients, Pitches or Proposals.

- One entry per client: each CPT entry is a client page and holds a repeater of flipbooks. Usually two, a welcome letter and a proposal, but not capped at two.

- Easy backend: the client adds each flipbook with the standard WordPress media uploader, sets a name and an optional icon, and drags rows to reorder them.

- Elementor widget with dynamic source: one widget is placed on the client template. It reads the flipbooks of the client page currently being viewed. A matching Elementor dynamic tag is also registered.

- Rendering approach A: pages render live in the browser with PDF.js, loaded on demand, so there is nothing extra to install on the host.

- Layout: desktop shows a two-page spread with a single cover page shown alone first, like a real book. Mobile shows a single page with swipe, and the sidebar moves above the flipbook.

- Crisp zoom: zooming re-renders the page at a higher resolution rather than stretching the image, so fine print stays sharp. Wheel or button plus drag-to-pan on desktop, pinch on mobile.

- Sidebar: lists each flipbook as a document icon plus its name. Clicking switches the viewer to that flipbook.

- Access gate: a per-page access code, set on the CPT entry, gates only the widget. Visitors see a code box where the flipbooks would be until they enter the correct code. Admins bypass it entirely.

- Everything in the widget: every front-end control is a toggle, and every front-end element is styleable, all inside the Elementor widget. Nothing relies on a separate shortcode or CSS file the client would have to touch.

# 3. Scope

| Item | Decision |
| --- | --- |
| Front end or admin | Both. Admin CPT and repeater, front-end Elementor widget. |
| WooCommerce dependency | No. |
| External JS libraries | PDF.js (Mozilla) and StPageFlip, bundled in assets/vendor, no CDN. |
| Database storage | Yes. Post meta on the CPT entry (flipbook repeater, access code). |
| Settings page | Yes. Settings > KDNA PDF Flipbook, for naming the CPT and defaults. |
| Elementor | Widget plus a dynamic tag, built for Atomic markup. |
| Access control | Per-page shared access code, admins bypass, gates the widget only. |

# 4. Technology approach

Two open-source libraries do the heavy lifting, working together. Both are bundled inside the plugin so the site never depends on anyone else's server.

### PDF.js (Mozilla)

Reads the uploaded PDF and draws each page as a crisp image in the browser. It is the industry standard for in-browser PDF rendering, free, and self-hosted. It also gives us the on-demand page loading and the high-resolution re-render that keeps zoom sharp.

### StPageFlip

Handles the realistic page-turn animation. It is the modern successor to the old turn.js, uses no jQuery, has proper touch and swipe support, and every part is styleable with CSS, which is what lets us expose all styling as Elementor controls.

### How they combine

On page load the widget hands the client's PDF to PDF.js, which renders the visible pages to canvas. Those canvases are fed to StPageFlip, which presents them as a flipping book. Zoom asks PDF.js to redraw the current page larger. Everything runs in the visitor's browser, with pages loaded only as they are needed.

Note on licensing: PDF.js is Apache 2.0 and StPageFlip is MIT, both fine for commercial use. Keep their licence files inside assets/vendor so attribution ships with the plugin.

# 5. Architecture overview

- Configurable CPT. The plugin registers one custom post type whose labels and slug are chosen by Nick on first run and stored in the plugin settings. Each entry represents one client page.

- Flipbook repeater (post meta). Each entry has a repeatable list of flipbook rows. Each row stores a name, a PDF attachment, an optional icon, and a sort order. Rows are reordered by drag and drop using WordPress's bundled jQuery UI Sortable, so no extra library is needed.

- Access code (post meta). A single access code field per entry. Empty means the page is open. When set, the front-end widget is gated behind it.

- Elementor widget. Placed once on the client template. By default it reads the flipbooks and access code of the current post, so one template serves every client. A source control also allows a specific post or an Elementor dynamic tag.

- Elementor dynamic tag. A dynamic tag is registered so the client's flipbook PDF can be pulled dynamically elsewhere if needed, matching Nick's dynamic-tag workflow.

- Conditional assets. PDF.js, StPageFlip and the plugin's own JS and CSS load only on pages where the widget is actually present, keeping other pages light.

- Rebinding. The viewer initialises on the kdna:content-added event as well as on load, so it behaves correctly if the page injects content dynamically.

# 6. File structure

kdna-flipbook/ ├── kdna-flipbook.php (main file: constants, includes, activation) ├── includes/ │ ├── class-kdna-flipbook.php (bootstrap and loader) │ ├── class-kdna-flipbook-cpt.php (registers the configurable CPT) │ ├── class-kdna-flipbook-meta.php (flipbook repeater + access code metaboxes, save) │ ├── class-kdna-flipbook-settings.php(Settings > KDNA PDF Flipbook, CPT naming + defaults) │ ├── class-kdna-flipbook-access.php (code verification, AJAX, admin bypass) │ ├── class-kdna-flipbook-assets.php (conditional enqueue of vendor libs and plugin assets) │ ├── class-kdna-flipbook-dynamic-tag.php (Elementor dynamic tag) │ └── class-kdna-flipbook-widget.php (Elementor widget: controls + render) ├── admin/ │ ├── admin-repeater.js (repeater UI: Alpine + jquery-ui-sortable) │ ├── admin-repeater.css │ └── setup-page.php (first-run CPT naming screen) ├── assets/ │ ├── js/ │ │ └── kdna-flipbook.js (front end: render, flip, zoom, toolbar, sidebar, gate) │ ├── css/ │ │ └── kdna-flipbook.css (front-end base and responsive styles) │ └── vendor/ │ ├── pdfjs/ (pdf.min.js, pdf.worker.min.js, LICENSE) │ └── stpageflip/ (page-flip.browser.js, LICENSE) └── README.txt

# 7. Front-end experience

### Viewer

- Desktop shows a two-page spread. The very first page is shown alone as a cover, like opening a real book.

- Mobile shows one page at a time with swipe to turn. The sidebar moves above the flipbook.

- Pages load on demand as the reader moves through the book, with a loading spinner or skeleton while a page renders.

### Sidebar

- Lists every flipbook for the current client as a document icon plus the name set in the backend.

- The active flipbook is highlighted. Clicking another switches the viewer to it.

- Desktop places the sidebar beside the flipbook, mobile places it above.

### Zoom

- Re-renders the current page at higher resolution so fine print stays sharp, rather than stretching the image.

- Desktop: wheel or a zoom button, with click and drag to pan around the enlarged page.

- Mobile: natural pinch to zoom, drag to pan.

### Toolbar controls, each a widget toggle

- Previous and next page arrows.

- Page thumbnails or an index strip for jumping to a page.

- Zoom controls.

- Fullscreen.

- Table of contents.

- Download the original PDF (on or off).

- Share.

- Flip sound (on or off).

- Deep-linking, so a URL can open a specific flipbook and page.

### Chrome and behaviour, each a setting

- Toolbar behaviour: fade away while reading and reappear on hover or tap, or stay persistently visible.

- Chrome theme: light, dark, or a custom colour set in the widget.

### Access gate

- If the client page has an access code, visitors see a code box where the flipbooks would be. The correct code reveals the flipbooks.

- Verified over AJAX with a nonce, then remembered for the session with a short-lived cookie so the reader is not asked again on every navigation.

- Admins, and users who can edit the post, always bypass the gate.

# 8. Elementor widget specification

Every control lives in the widget. Nothing is left to a separate settings screen or a stylesheet the client would edit. The widget is built for Elementor's Atomic markup.

### Content tab

- Source: current post (default), a specific post, or a dynamic tag.

- Default view options: which flipbook opens first, and the start page.

- Show or hide each control: arrows, thumbnails or index, zoom, fullscreen, table of contents, download, share, flip sound, deep-linking.

- Autoplay or auto-advance option.

- Toolbar behaviour: fade-away or persistent.

- Chrome theme: light, dark, or custom colour.

- Sidebar defaults: show or hide, and mobile position confirmation (above).

### Style tab, all styleable

- Viewer: dimensions and aspect ratio, background, page shadows, corner radius.

- Sidebar: background, width, padding, item spacing, item typography, icon colour and size, active item styling, hover styling, divider styling.

- Toolbar and buttons: background, button colours, hover colours, borders, icon colour and size, padding, button size and radius, spacing.

- Thumbnail or index strip: background, thumbnail size, spacing, active and hover states, border.

- Page numbers and captions: typography and colour.

- Zoom and fullscreen: control styling and overlay background.

- Loading spinner: colour and size.

- Access-code box: box background, input styling, button styling and hover, heading and helper-text typography, error-message colour.

# 9. Build stages

Build one stage at a time. Each stage is self-contained, non-breaking, and testable on its own. Paste each prompt into Claude Code in order. Every stage ends with acceptance criteria and the standard post-update routine.

Stage 0: Scaffold, configurable CPT and setup screen

Delivers: The plugin scaffold, a configurable custom post type, and a first-run setup and settings screen where the CPT is named.

Paste-ready prompt for Claude Code

Create the KDNA PDF Flipbook plugin scaffold using slug kdna-flipbook and text domain kdna-flipbook, following the wp-plugin-builder skill and KDNA conventions (kdna- prefix on all slugs, classes, hooks, options and CSS, UK English, no em dashes). Build the main plugin file and a bootstrap loader class. Add a settings page under Settings > KDNA PDF Flipbook with fields to name the custom post type: singular label, plural label and slug, plus somewhere to store front-end defaults later. On activation, if the CPT has not been named yet, redirect to a first-run setup screen that asks for the singular label, plural label and slug, then saves them. Register the custom post type from those saved settings. If none are set yet, fall back to a sensible default (Clients / Client / kdna-client). Register any Elementor hooks at file load time, not inside an elementor/loaded callback. Deliver complete files.

Acceptance criteria

- Plugin activates with no errors and redirects to the setup screen on first activation.

- Naming the CPT and saving creates a working custom post type in the admin menu with those labels.

- Settings > KDNA PDF Flipbook shows and saves the CPT name fields.

- No PHP notices, no JS console errors.

Stage 1: Flipbook repeater and access code

Delivers: A drag-and-drop flipbook repeater and an access-code field on each CPT entry, saved to post meta.

Paste-ready prompt for Claude Code

Add two metaboxes to the KDNA PDF Flipbook custom post type. 1. Flipbooks: a repeatable list of rows. Each row has a name text field, a PDF selector using the standard WordPress media uploader, an optional icon selector, and a hidden sort-order value. The client can add rows, remove rows, and reorder them by dragging, using WordPress's bundled jquery-ui-sortable. Keep the admin UI lean with vanilla JS and Alpine.js on admin-ajax, no build step. Make it visually clear and easy for a non-technical client. 2. Access code: a single text field for the page's access code. Empty means open. Sanitise all input, escape all output, use nonces on save, and store the repeater and access code as post meta. Deliver complete files.

Acceptance criteria

- Editing a client entry shows a Flipbooks repeater and an Access code field.

- Adding a flipbook, choosing a PDF via the media library, naming it and setting an icon all work.

- Rows can be reordered by dragging and the new order persists after saving.

- Removing a row works, and all values save and reload correctly.

- No PHP notices, no JS console errors.

Stage 2: Viewer core: render and flip

Delivers: The front-end viewer rendering a PDF with PDF.js and flipping it with StPageFlip, with desktop spread, single cover and mobile single-page swipe.

Paste-ready prompt for Claude Code

Bundle PDF.js and StPageFlip into assets/vendor (no CDN) with their licence files. Build the front-end viewer JS and CSS for KDNA PDF Flipbook. Given a PDF URL, render pages with PDF.js and present them with StPageFlip. Desktop shows a two-page spread with the first page alone as a cover. Mobile shows a single page with swipe. Load pages on demand and show a loading spinner while a page renders. For this stage, wire it to the first flipbook of the current CPT entry using a temporary render output so it can be tested on a page, before the Elementor widget exists. Enqueue vendor and plugin assets conditionally, only where the viewer is present. Initialise on both load and the kdna:content-added event. Deliver complete files.

Acceptance criteria

- A client entry's first PDF displays as a flipping book on the front end.

- Desktop shows a spread with a single cover page, mobile shows single-page swipe.

- Pages turn smoothly with touch and mouse, and load on demand with a spinner.

- Assets load only on the test page, not site-wide. No JS console errors.

Stage 3: Sidebar and switching

Delivers: The front-end sidebar listing all flipbooks and switching the viewer between them.

Paste-ready prompt for Claude Code

Add the front-end sidebar for KDNA PDF Flipbook. List every flipbook of the current entry as a document icon plus its name from the repeater. Highlight the active flipbook. Clicking another loads it into the viewer without a full page reload. Desktop places the sidebar beside the flipbook, mobile places it above. Use the custom icon per row if set, otherwise a default document icon. Deliver complete files.

Acceptance criteria

- All flipbooks for the entry appear in the sidebar with icon and name.

- Clicking a flipbook switches the viewer to it and updates the active highlight.

- Sidebar sits beside the viewer on desktop and above it on mobile.

- No JS console errors.

Stage 4: Crisp zoom, pan and fullscreen

Delivers: High-resolution zoom with pan, plus fullscreen.

Paste-ready prompt for Claude Code

Add zoom and fullscreen to KDNA PDF Flipbook. Zoom re-renders the current page with PDF.js at a higher resolution so fine print stays sharp, rather than scaling the existing image. Desktop uses wheel or a zoom button with click-and-drag to pan. Mobile uses pinch to zoom and drag to pan. Add a fullscreen control that expands the viewer. Deliver complete files.

Acceptance criteria

- Zooming keeps small text crisp, not blurry.

- Panning works with drag on desktop and touch on mobile, and pinch zoom works on mobile.

- Fullscreen expands and exits cleanly and the flipbook still works inside it.

- No JS console errors.

Stage 5: Toolbar controls and chrome

Delivers: The full toolbar control suite, plus fade-or-persistent behaviour and light, dark and custom chrome.

Paste-ready prompt for Claude Code

Add the toolbar and chrome to KDNA PDF Flipbook. Toolbar controls, each able to be shown or hidden: previous and next arrows, page thumbnails or index strip, zoom, fullscreen, table of contents, download the original PDF, share, flip sound, and deep-linking so a URL can open a specific flipbook and page. Add a toolbar behaviour of fade-away (reappears on hover or tap) or persistent, and a chrome theme of light, dark or a custom colour. Read these choices from options for now, they become widget controls in Stage 7. Deliver complete files.

Acceptance criteria

- Every listed control appears, works, and can be hidden.

- Deep-link URLs open the correct flipbook and page.

- Fade-away and persistent toolbar both behave correctly.

- Light, dark and custom chrome all render correctly. No JS console errors.

Stage 6: Access gate

Delivers: The per-page access code gate on the widget, with admin bypass.

Paste-ready prompt for Claude Code

Add the access gate to KDNA PDF Flipbook. When a client entry has an access code, the front-end viewer area shows a code box instead of the flipbooks. Verify the entered code over admin-ajax with a nonce. On success, reveal the flipbooks and remember it for the session with a short-lived cookie so the reader is not asked again while navigating. Users who can edit the post, and admins, always bypass the gate. If no code is set, show the flipbooks straight away. Style the code box, input, button and error message with sensible defaults that become widget controls in Stage 8. Deliver complete files.

Acceptance criteria

- A coded entry shows the code box to logged-out visitors, and the correct code reveals the flipbooks.

- The wrong code shows a clear error and does not reveal anything.

- Once entered, the code is remembered for the session across navigation.

- Admins and post editors see the flipbooks with no code prompt. No JS console errors.

Stage 7: Elementor widget: Content tab and dynamic tag

Delivers: The Elementor widget with all Content controls and a registered dynamic tag.

Paste-ready prompt for Claude Code

Create the KDNA PDF Flipbook Elementor widget, built for Atomic markup. Implement has_widget_inner_wrapper() returning false when e_optimized_markup is active, use a single wrapper div, and do not target .elementor-widget-container in CSS. Content tab controls: source (current post default, specific post, or dynamic tag); which flipbook opens first and the start page; show or hide each control (arrows, thumbnails or index, zoom, fullscreen, table of contents, download, share, flip sound, deep-linking); autoplay option; toolbar behaviour (fade-away or persistent); chrome theme (light, dark, custom colour); sidebar show or hide. Also register an Elementor dynamic tag that returns a client entry's flipbook PDF, so it can be used dynamically elsewhere. The widget reads the current post by default so one template serves every client. Deliver complete files.

Acceptance criteria

- The widget is available in Elementor and renders the current client's flipbooks when placed on the template.

- Every Content control changes the front end as expected.

- The dynamic tag appears in Elementor's dynamic sources and returns the correct PDF.

- Works with e_optimized_markup on and off. No JS console errors.

Stage 8: Elementor widget: Style tab

Delivers: Every front-end element exposed as a Style control.

Paste-ready prompt for Claude Code

Add the full Style tab to the KDNA PDF Flipbook widget. Every front-end element must be styleable here, using Elementor's selector keyword for scoped rules. Viewer: dimensions and aspect ratio, background, page shadows, corner radius. Sidebar: background, width, padding, item spacing, item typography, icon colour and size, active and hover styling, divider styling. Toolbar and buttons: background, button colours, hover colours, borders, icon colour and size, padding, button size, radius, spacing. Thumbnail or index strip: background, size, spacing, active and hover, border. Page numbers and captions: typography and colour. Zoom and fullscreen: control styling and overlay background. Loading spinner: colour and size. Access-code box: box background, input styling, button styling and hover, heading and helper-text typography, error-message colour. Deliver complete files.

Acceptance criteria

- Every listed element has working Style controls that change the front end.

- Styles are correctly scoped to the widget instance and do not leak.

- Responsive controls behave across desktop, tablet and mobile.

- No JS console errors.

Stage 9: Polish, packaging and wire-up guide

Delivers: Final polish, verified conditional loading, the packaged ZIP and a wire-up guide.

Paste-ready prompt for Claude Code

Finalise KDNA PDF Flipbook. Confirm PDF.js, StPageFlip and plugin assets load only where the widget is present. Confirm the viewer rebinds on kdna:content-added. Tidy comments in plain English, confirm UK English and no em dashes throughout, and confirm all prefixes are consistent. Package the plugin as kdna-flipbook.zip and produce a short wire-up guide covering: naming the CPT on setup, creating a client entry, adding flipbooks and an access code, and placing and styling the widget on the client template. Deliver the ZIP and the guide.

Acceptance criteria

- Assets are absent on pages without the widget.

- The plugin installs cleanly from the ZIP on a fresh site.

- The wire-up guide is clear enough for a client to add their own PDFs.

- No PHP notices, no JS console errors.

# 10. Build status tracker

Update this as each stage is built and tested.

| Stage | Deliverable | Status |
| --- | --- | --- |
| 0 | Scaffold, configurable CPT, setup screen | Not started |
| 1 | Flipbook repeater and access code | Not started |
| 2 | Viewer core: render and flip | Not started |
| 3 | Sidebar and switching | Not started |
| 4 | Crisp zoom, pan and fullscreen | Not started |
| 5 | Toolbar controls and chrome | Not started |
| 6 | Access gate | Not started |
| 7 | Widget: Content tab and dynamic tag | Not started |
| 8 | Widget: Style tab | Not started |
| 9 | Polish, packaging and wire-up guide | Not started |

# 11. Conventions and standards

- Prefix: kdna-flipbook- on all slugs, CSS classes, PHP class names, option keys and CSS variables. kdna: on JS custom events.

- Language: UK English in all code comments, admin strings and documentation. No em dashes, use commas instead.

- Elementor Atomic: has_widget_inner_wrapper() returns false when e_optimized_markup is active, single wrapper div, no reliance on .elementor-widget-container. Use the selector keyword for scoped custom CSS.

- Hook timing: register Elementor hooks at file load time, not inside elementor/loaded.

- Security: sanitise all input, escape all output, nonces on all saves and AJAX.

- Performance: conditional asset loading, on-demand page rendering, no unnecessary global scripts.

- Delivery: complete files each time, never partial snippets.

- Standard post-update routine: after each update, regenerate Elementor CSS and Data, clear WP Rocket cache, then hard refresh.

# 12. Testing checklist

- Go to Plugins > Add New > Upload Plugin and upload the ZIP.

- Activate the plugin and confirm no error messages appear.

- Complete first-run setup and confirm the CPT appears with the chosen name.

- Create a client entry, add two flipbooks, reorder them, and set an access code.

- Place the widget on the client template and confirm both flipbooks and the sidebar render.

- Confirm desktop spread with single cover, and mobile single-page swipe with sidebar above.

- Confirm zoom keeps fine print sharp, and fullscreen works.

- Confirm each toolbar control can be toggled and works, including deep-linking.

- Confirm the access code gates the widget for visitors and admins bypass it.

- Confirm every Style control changes the front end and does not leak to other widgets.

- Open dev tools (F12) > Console and confirm no JS errors.

- Confirm plugin assets do not load on pages without the widget.